## Slide 1
DAY 2
Module 4
From Clarified Spec to Reviewable Plan
Turn a what-and-why spec into a reviewable how, before any code changes.

## Slide 2
What You'll Learn
1
Translate a clarified spec into a technical plan
2
Use a plan/preview mode to review before any files change
3
Decompose a plan into small, independently verifiable tasks
Module 4
Spec-Driven Development with Agentic AI

## Slide 3
FROM SPEC TO PLAN
Where Implementation Detail Belongs
The plan is where architecture choices, constraints, and non-functional requirements belong.
It's the bridge between what and why (the spec) and how (the code).
Module 4
Spec-Driven Development with Agentic AI

## Slide 4
REVIEW BEFORE CODE
Plan/Preview Mode and Task Decomposition
A reviewable plan is produced before any file changes are made: a deliberate checkpoint.
The team reviews and edits the plan, including disagreeing with an architecture or scope decision, before an agent touches code.
Break the approved plan into small, independently verifiable, agent-executable tasks. Each task should map back to a specific requirement.
Module 4
Spec-Driven Development with Agentic AI

## Slide 5
WHY IT MATTERS
A plan you didn't review is a decision you already made.
Every architecture and scope choice in the plan becomes real the moment implement runs.
Catching a disagreement here costs a conversation. Catching it after implementation costs a rewrite.
Module 4
Spec-Driven Development with Agentic AI

## Slide 6
APPLYING THIS WITH
GitHub Spec Kit
Module 4
Spec-Driven Development with Agentic AI

## Slide 7
SPEC KIT
Plan, Then Tasks
/speckit.plan
Generates design artifacts from the spec, given tech stack, architecture, and constraints as arguments.
/speckit.tasks
Generates a dependency-ordered tasks.md: Setup, Foundational, one phase per user story, and a final Polish phase. Tasks are marked for parallel execution where possible.
Module 4
Spec-Driven Development with Agentic AI

## Slide 8
APPLYING THIS WITH
OpenSpec
Module 4
Spec-Driven Development with Agentic AI

## Slide 9
OPENSPEC
Design and Tasks, Together or Staged
The plan: design.md is the plan equivalent, "the how: technical approach and architecture decisions," generated alongside the proposal.
The tasks: tasks.md, an implementation checklist with checkboxes, is generated in the same step by default.
/opsx:continue
Creates one artifact at a time for teams that want to review each before the next is generated, instead of the default all-at-once /opsx:propose or /opsx:ff.
Module 4
Spec-Driven Development with Agentic AI

## Slide 10
Module 4 at a Glance
 | GitHub Spec Kit | OpenSpec
Plan | /speckit.plan (separate command) | design.md (part of propose/ff)
Tasks | /speckit.tasks (separate command) | tasks.md (same step as design)
Staged review | Natural: each command is a checkpoint | /opsx:continue, one artifact at a time
Module 4
Spec-Driven Development with Agentic AI

## Slide 11
Key Takeaways
A plan you haven't reviewed is a plan you're implicitly approving.
Small tasks are easier to verify and easier to isolate when something breaks.
Both frameworks support staged review: Spec Kit through separate commands, OpenSpec through /opsx:continue.
Module 4
Spec-Driven Development with Agentic AI